## Slide 1
Canada Vigilance Project (CVP)
www.cloudjournee.com

## Slide 2
Agenda
Problem Statement
Proposed Solution
Proposed Architecture
Implementation Plan
In Scope
Out of Scope
Limitations

## Slide 3
Problem Statement
Manually searching the Canada Vigilance Database for numerous drug products is time-consuming and prone to errors, hindering efficient decision-making.
The client currently does not have an automated solution for screening drug products, resulting in slower access to crucial data needed for timely decision-making.
Ensuring the accuracy and timeliness of retrieved data is challenging, increasing the risk of missing important updates.
The manual approach does not scale well with the growing volume of drug products needing monitoring, leading to operational inefficiencies.
The client requires an automated solution to periodically screen the Canada Vigilance Database for specific products on the Health Canada website, streamlining the monitoring process and enhancing overall efficiency.

## Slide 4
Proposed Solution
Develop an automated system to retrieve adverse reaction reports from the Canada Vigilance Database based on drug names provided by the client.
Fetch drug names listed in a Text file (.txt) provided by the client (stored in a standard storage system like S3) to fetch the Adverse Drug Reaction report.
Automatically collect and organize relevant adverse reaction reports associated with the specified drugs to ensure timely client notifications via email.
Send email notifications periodically to the client with the adverse reaction reports for the drugs being monitored.
Create a PDF file consisting of detailed report of the data fetched from the automated system (Each row of the adverse reaction report generates one page of PDF report).
Store this periodically generated PDF file in a standard storage system like S3 Ensure that only new data is stored in PDF formats and sent in the notifications to prevent duplication, enhancing responsiveness and decision-making.

## Slide 5
Proposed Architecture
AWS Cloud
IAM role with S3 read write access and access to SNS
Input bucket
(The S3 bucket contains the drug name and Data extracts from the Canada Vigilance adverse reaction online database(.txt files) as input)
Lambda 4
(Lambda function to trigger an Email notification alert to Send mail to Client)
SES
(To send mail to Client)
Event bridge
(To trigger the scheduled lambda )
FETCHING & FILTERING
IAM
Cloud watch
Cloud Trail
Lambda 2
(designed to fetch and filter the data provided by the client)
SNS
(A notification will be triggered if the specified drug name is not available)
Client Mail
Source data
Lambda 3
(Designed to convert the output data into HTML pages.)
Lambda 4
(Lambda function to trigger an PDF creation and store it in s3)
Output bucket
(Storing the filtered
data in S3)
Output bucket
(Storing the filtered
data in S3)

## Slide 6
Implementation Plan
Sl. No | Activities | Wk 1 | Wk 2
1 | Requirements gathering, Architecture design and API exploration. |  | 
2 | Develop AWS resources as per architecture, and deploy and test the pipeline used for periodic screening of the database. |  | 

## Slide 7
In Scope
Automated E-Mail notifications containing the below-discussed details:
  Adverse Reaction Report Number
  Market Authorization Holder AER Number
  Initial Received Date
  Age
  Gender
  Suspected Product Brand Name
  Adverse Reaction Terms
Product brand name-based filtering of extracted data from API using a preconfigured set of product names provided (Text file or .txt).
Duplication of source drug names will be ignored.
Customizable email content that includes the above-mentioned details.
Handling and processing of accessible APIs to fetch the required data.
Logging and monitoring through integration with CloudWatch and CloudTrail.
Secure access control using AWS IAM policies for restricted and secure AWS resource access.

## Slide 8
Out of Scope
Integration with third-party platforms for additional data retrieval or processing.
Complex data transformations beyond Product brand name-based filtering.
Handling and processing of any other source apart from the provided API.
Handling or working with Real-time data or Live data is out of scope.
Development of a User Interface for the Product brand name-based filtering is out of scope.
Handling of non-working APIs.
Custom email templates per individual recipient (uniform email template for all recipients).

## Slide 9
Limitations
The input file must follow the correct naming conventions for successful processing.
The drug names in the source text file need to be spelled correctly, with proper case and spacing, to ensure accurate data retrieval. Note that the matching is not case-sensitive.
Files should be placed in the input folder in S3 to maintain the proper flow of the pipeline.
API availability is essential for the pipeline to function smoothly, and if the API is under maintenance, it may affect the process.
Drug names list should be uploaded as a text file by the client.
Currently, data filtering (final output) is based on drug names.

## Slide 10
www.cloudjournee.com
Contact Us
Sales & Others: info@cloudjournee.com
Thank You