## Slide 1
Canada Vigilance Project (CVP)
www.cloudjournee.com

## Slide 2
Agenda
Problem Statement
Proposed Solution
Proposed Architecture
Implementation Plan
In Scope
Out of Scope
Limitations

## Slide 3
Problem Statement
Manually searching the Canada Vigilance Database for numerous drug products is time-consuming and prone to errors, hindering efficient decision-making.
The client currently does not have an automated solution for screening drug products, resulting in slower access to crucial data needed for timely decision-making.
Ensuring the accuracy and timeliness of retrieved data is challenging, increasing the risk of missing important updates.
The manual approach does not scale well with the growing volume of drug products needing monitoring, leading to operational inefficiencies.
The client requires an automated solution to periodically screen the Canada Vigilance Database for specific products on the Health Canada website, streamlining the monitoring process and enhancing overall efficiency.

## Slide 4
Proposed Solution
Develop an automated system to retrieve adverse reaction reports from the Canada Vigilance Database based on drug names provided by the client.
Fetch drug names listed in a Text file (.txt) provided by the client (stored in a standard storage system like S3) to fetch the Adverse Drug Reaction report.
Automatically collect and organize relevant adverse reaction reports associated with the specified drugs to ensure timely client notifications via email.
Send email notifications periodically to the client with the adverse reaction reports for the drugs being monitored.
Create a PDF file consisting of detailed report of the data fetched from the automated system (Each row of the adverse reaction report generates one page of PDF report).
Store this periodically generated PDF file in a standard storage system like S3. Ensuring that only new data is stored in PDF formats and sent in the notifications to prevent duplication, enhancing responsiveness and decision-making.

## Slide 5
Proposed Architecture
MAIL SERVICE & PDF GENRATION
AWS Cloud
SNS
(A notification will be triggered if the specified drug name is not available)
Lambda 2
(Designed to convert the output data(.json) into .html file.)
Input bucket
(The S3 bucket stores drug names, Canada Vigilance adverse reaction data (.txt files), and the `input.html` file generated by Lambda 2)
Source data
FETCHING & FILTERING
Output bucket
(Storing the filtered
Data and PDF report in S3)
Lambda 4
(Lambda function to trigger an PDF creation and store it in s3)
Lambda 3
(Lambda function to trigger an Email notification alert to Send mail to Client)
SES
(To send mail to Client)
Client Mail
IAM
Cloud watch
Cloud Trail
Lambda 1
(Designed to fetch and filter the data provided by the client)
Event bridge

## Slide 6
Implementation Plan
PROJECT SCHEDULE |  |  |  |  |  | 
Activities | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6
Requirements gathering, Data Exploration and Architecture design |  |  |  |  |  | 
Set-Up AWS resources as per Architecture - Data Extraction and JSON Conversion |  |  |  |  |  | 
Set-Up AWS resources as per Architecture - Template Design and JSON to HTML Conversion |  |  |  |  |  | 
Set-Up AWS resources as per Architecture - Email Generation |  |  |  |  |  | 
Set-Up AWS resources as per Architecture - PDF Conversion Setup |  |  |  |  |  | 
Test the End to End flow - Modifications and Updations |  |  |  |  |  | 

## Slide 7
In Scope
Automated E-Mail notifications containing the below-discussed details:
  Adverse Reaction Report Number
  Market Authorization Holder AER Number
  Initial Received Date
  Source of Report
  Age
  Gender
  Suspected Product Brand Name
  Adverse Reaction Terms
The adverse reaction data will be extracted from the Canada Vigilance ZIP files available on the website.
The data will be filtered using a list of product names provided in a text file (.txt).
Duplicate drug names will be removed to ensure unique records.
PDF reports will be generated for each entry and stored in Amazon S3, with only new data being saved.
Email alerts will be sent to stakeholders when new reports are available.
Access will be controlled using AWS IAM policies, and activities will be monitored with CloudWatch and CloudTrail.

## Slide 8
Out of Scope
Integration with third-party platforms for additional data retrieval or processing is out of scope.
Complex data transformations beyond product brand name-based filtering are out of scope.
Handling and processing of any other data sources apart from the provided ZIP files is out of scope.
Working with real-time or live data is out of scope.
Development of a user interface for product brand name-based filtering is out of scope.
Handling of non-functional or inaccessible ZIP files is out of scope.
Custom email templates for individual recipients (a uniform email template will be used for all recipients) is out of scope.

## Slide 9
Limitations
The input file must follow the correct naming conventions for successful processing.
The drug names in the source text file need to be spelled correctly, with proper case and spacing, to ensure accurate data retrieval. Note that the matching is not case-sensitive.
Files should be placed in the input folder in S3 to maintain the proper flow of the pipeline.
Timely access to the ZIP file’s contents is essential; any issues with availability may cause delays in the process.
Drug names list should be uploaded as a text file by the client.
Currently, the data filtering and final output are based on drug names and report sources. Any further complex transformations or analysis are not part of the scope.

## Slide 10
www.cloudjournee.com
Contact Us
Sales & Others: info@cloudjournee.com
Thank You